MB3695, PYC60, BTA26, AW3645, NW643, ECKL131

| Severity |  |  | Likelihood of Occurrence |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Number | Category | Description | Number | Category | Likelihood of Occurrence | Description |
| 1 | Negligible | Risk causes no noticeable or significant impact on mouse race project. Minor adjustments may be required but will not affect performance. | 1 | Extremely unlikely | 0-4% | Almost impossible to occur during the project |
| 2 | Very Minor | Risk causes small inconvenience, or obstacle will only cause minor disruption. Mouse race car still performs as expected. | 2 | Very unlikely | 5-9% | Very small chance of occurring |
| 3 | Minor | Risk causes small component issue or minor damage, but the mouse race car still completes the race without significant issues/disruption | 3 | Unlikely | 10-24% | Could occur but not expected |
| 4 | Moderate | Risk causes noticeable performance reduction requiring corrective action or some redesigning | 4 | Possible | 25-39% | May occur occasionally during the project |
| 5 | Significant | Risk causes major malfunction/ component damage that will impact vehicle performance requiring repair or major redesigning | 5 | Likely | 40-59% | Expected to occur in some circumstances |
| 6 | Severe | Risk causes the car to not function as intended. Mouse race car cannot operate without completely redesigning | 6 | Very Likely | 60-79% | Almost certain to occur or happen frequently throughout the course of the project |
| 7 | Catastrophic | Permanent damage to the car causing it to not start/complete racetrack or causing injury | 7 | Almost Certain | 80+% | Occurs very frequently in the project and guaranteed to occur numerous times |

| (L) (S) | Negligible | Very Minor | Minor | Moderate | Significant | Severe | Catastrophic |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Extremely unlikely | 1 | 2 | 3 | 4 | 5 | 6 | 7 |
| Very unlikely | 2 | 4 | 6 | 8 | 10 | 12 | 14 |
| Unlikely | 3 | 6 | 9 | 12 | 15 | 18 | 21 |
| Possible | 4 | 8 | 12 | 16 | 20 | 24 | 28 |
| Likely | 5 | 10 | 15 | 20 | 25 | 30 | 35 |
| Very Likely | 6 | 12 | 18 | 24 | 30 | 36 | 42 |
| Almost Certain | 7 | 14 | 21 | 28 | 35 | 42 | 49 |

| Risk Rating Bands (L x S) |  |  |
| --- | --- | --- |
| Low Risk (1-14) | Medium Risk (15-29) | High Risk (30-49) |
| The tasks can be done with occasional monitoring to ensure controls are effective and to ensure these risks cause only minimal interference in the project. | The tasks can be done but additional controls need to be implemented where practical and possible to ensure the risk level is controlled and acceptable. | The project will not proceed unless additional practical measures are implemented to lower the risks to low risk or medium risk at the very minimum. |

| Risk Assessment Matrix |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Risk Ranking | Risk | Description | Severity (S) | Likelihood (L) | Risk Rating (SXL) | Mitigation | Severity (S’) | Likelihood (L’) | Risk Rating (S’xL’) |
| 1 | Components not soldered or connected properly | Connections that are not soldered onto the board may cause short circuits or open circuits which would lead to the peak detector and/or sensor circuits to not work as intended. | 6 | 5 | 30 | Use Laboratory equipment to check if the soldered components are connected appropriately by taking suitable measurements. Resolder the circuit if the circuit is not soldered properly. | 5 | 2 | 10 |
| 2 | Pick up coils placed in a bad position | If placed in the wrong place, the sensor would not work as intended and the car would not be able to pick up position accurately | 5 | 5 | 25 | Test different positions for the pick-up coils to check which position is optimal for the car design | 4 | 3 | 9 |
| 3 | Unreliable Control System | Control system causes faulty feedback causing the car to not drive around the circuit as intended. | 5 | 4 | 20 | Validate Software prior to final testing through testing to ensure car responds appropriately to feedback. | 4 | 2 | 8 |
| 4 | Unreliable Precision rectifier | Improper conversion from AC to DC may cause damage to the circuit | 6 | 3 | 18 | Use LTSICE to test theoretical design of the circuit and then use laboratory equipment to validate the final design of the circuit on a breadboard and then protoboard. | 3 | 2 | 6 |
| 5 | Batteries and motor not providing equal power | An imbalance in the power provided to the motor may cause the car to be unable to follow a straight path and may go off the track. | 4 | 4 | 16 | Check the output angular speed of each motor to ensure they operate at the same/similar angular speed at different duty cycles. If not, replace with a new motor or modify Arduino code to account for difference. | 3 | 2 | 6 |
| 6 | Insufficient battery power and motor torque | Insufficient motor torque and power will cause the car to be unable to complete a section of the track or the entire track. | 4 | 3 | 12 |  |  |  |  |